AI-Based Fake Identity & Document Screening System

Smart India Hackathon — Project Plan, Architecture & Roadmap

| Field | Detail |
| --- | --- |
| Organization | Ministry of Home Affairs |
| Department | Sashastra Seema Bal (SSB), Police II Division |
| Category | Software |
| Theme | Blockchain & Cybersecurity |
| Document Purpose | Build brief for AI coding agent (Antigravity) + team execution plan |

# 1. Original Problem Statement (Reference)

## 1.1 Background

Common challenges faced at border checkpoints:

- Fake passports and visas

- Altered photographs

- Modified dates of birth

- Tampered visa stamps

- Identity impersonation

- Multiple identities used by the same person

- Expired or blacklisted travel documents

- High passenger volume causing delays

Current verification methods rely heavily on human inspection and basic database lookups.

## 1.2 Detailed Description

Border checkpoints process thousands of identity documents every day, including passports, visas, national identity cards, permits, and travel authorizations. Manual verification is time-consuming, prone to human error, and often unable to detect sophisticated forgeries, tampering, or identity fraud. The expected solution is an AI-powered document screening platform that automatically analyzes identity and travel documents, detects signs of tampering or forgery, validates information against rules and databases, and generates a risk score to assist border security personnel in making faster and more accurate decisions.

## 1.3 Expected Solution — Modules

Module 1: OCR Extraction — Automatically extract all relevant information from identity documents (passport, visa, national ID, driving license, permits).

Module 2: Document Validation — Verify whether extracted information follows official document standards and rules.

Module 3: Tampering Detection (Core AI Innovation) — Detect digitally or physically altered documents: photo replacement, text manipulation, stamp forgery, metadata analysis.

Module 4: Face Verification — Ensure the document owner matches the presented individual.

## 1.4 Expected Impact

- Reduce document verification time from several minutes to a few seconds

- Improve detection of forged and tampered documents

- Standardize screening decisions across checkpoints

- Enable data-driven risk assessment instead of purely manual inspection

- Create a digital trail for investigations and intelligence analysis

# 2. Winning Strategy for SIH Judging

SIH judges score on: novelty of AI approach, technical depth, feasibility, UI/UX polish, and real-world deployability for a government use case. Since you've chosen to custom-train your core models rather than wrap APIs, the differentiator is the

Tampering Detection module. This is explicitly called out as the 'Core AI Innovation' in the problem statement — it must be your most technically deep, most demo-able component. Everything else (OCR, validation, face match) can use strong pretrained/open-source building blocks, but should still be integrated into a coherent, custom pipeline rather than called as black-box paid APIs.

Demo-readiness matters as much as accuracy. Judges will watch a 5–7 minute live or recorded demo. Prioritize: a clean end-to-end flow (upload → extract → validate → tamper score → face match → final risk score + explainability), a small labeled dataset of genuine vs. tampered sample documents you generate yourselves, and a dashboard that visually explains WHY a document was flagged (heatmaps, highlighted fields, confidence scores) — not just a pass/fail.

Government relevance: Since this is for MHA/SSB, emphasize offline-capable deployment (border posts may have poor connectivity), audit trails, role-based access, and data localization/security — these map directly to the 'Blockchain & Cybersecurity' theme even if you don't build a full blockchain layer (see Section 6 for a lightweight, credible way to incorporate it).

# 3. System Architecture

## 3.1 High-Level Flow

- Document Capture — image upload or camera scan (passport/visa/ID/license/permit)

- Preprocessing — deskew, denoise, crop-to-document, resolution normalization

- OCR Extraction — field-level text extraction using layout-aware OCR

- Document Validation — rule engine checks (MRZ checksum, format rules, expiry, cross-field consistency)

- Tampering Detection — ELA, noise/metadata forensics, font & layout anomaly detection, custom CNN classifier

- Face Verification — face detection on document photo vs. live capture, embedding similarity

- Risk Scoring Engine — weighted fusion of all module outputs into a single explainable risk score

- Officer Dashboard — result display, evidence visualization, decision logging

- Audit & Ledger Layer — tamper-evident logging of every screening decision

## 3.2 Architecture Diagram (Textual)

Client (Web/Kiosk App) → API Gateway → Microservices [OCR Service | Validation Service | Tampering Detection Service | Face Verification Service] → Risk Fusion Engine → PostgreSQL (records) + Object Storage (images) + Audit Ledger (hash-chained log) → Dashboard/Reporting Layer.

Recommend containerizing each AI module as an independent service (Docker) behind a FastAPI gateway — this is both good engineering practice to show judges and lets team members work in parallel without blocking each other.

# 4. Detailed Tech Stack

## 4.1 Frontend

| Layer | Choice | Why |
| --- | --- | --- |
| Framework | React + TypeScript (Vite) | Fast dev cycle, strong ecosystem, judges recognize it as production-grade |
| UI Kit | Tailwind CSS + shadcn/ui | Rapid, polished, consistent design system |
| State Mgmt | TanStack Query + Zustand | Clean async data handling for API calls |
| File/Image Upload | react-dropzone + browser camera API (getUserMedia) | Supports both upload and live kiosk-style capture |
| Visualization | Recharts + custom SVG overlays | Risk score charts, tamper heatmap overlays on document image |

## 4.2 Backend / API Layer

| Layer | Choice | Why |
| --- | --- | --- |
| API Framework | FastAPI (Python) | Native fit for ML model serving, async, auto-generated OpenAPI docs |
| Auth | JWT + role-based access (Officer / Admin / Auditor) | Realistic for MHA/border-post deployment |
| Task Queue | Celery + Redis | Offload heavy CV/ML inference from request thread |
| Inter-service comm | REST internally, or gRPC if time permits | Simplicity first; gRPC as a stretch goal to show depth |

## 4.3 OCR Extraction Module

| Component | Choice | Notes |
| --- | --- | --- |
| Primary OCR engine | PaddleOCR (PP-OCRv4) or Tesseract 5 (LSTM) | PaddleOCR generally outperforms Tesseract on real-world/skewed document images |
| Layout/field detection | LayoutLMv3 (fine-tuned) or a custom YOLOv8 field-detector | Detect and crop specific fields (name, DOB, passport no.) before OCR — big accuracy boost over full-page OCR |
| MRZ parsing | PassportEye (or custom MRZ regex + checksum validator) | Passports/visas have a standardized Machine Readable Zone — huge reliability win, and checksum validation doubles as a tamper signal |
| Post-processing | Regex + fuzzy matching (rapidfuzz) for field normalization | Correct minor OCR errors, standardize date formats |

## 4.4 Document Validation Module

| Component | Choice | Notes |
| --- | --- | --- |
| Rule engine | Custom Python rules engine (or JSON-configurable rules) | Field format checks, date logic (DOB < issue < expiry), document-type-specific templates |
| MRZ checksum validation | ICAO 9303 check-digit algorithm (custom implementation) | Official passport MRZ standard — implementing this is a strong technical talking point |
| Blacklist/DB check | Mock relational DB of blacklisted/expired doc numbers | Simulates NCRB/Interpol-style lookups for the demo |
| Cross-document consistency | Compare passport vs visa fields | e.g., name/nationality must match across a traveler's document set |

## 4.5 Tampering Detection Module (Core Innovation)

This is where custom training should be concentrated. Build it as an ensemble of specialized detectors rather than one monolithic model — each targets a distinct forgery signal, and together they let you explain to judges why a document was flagged, not just that it was.

| Detector | Technique | Model/Approach |
| --- | --- | --- |
| Copy-move / splicing forgery | Error Level Analysis (ELA) + noise residual analysis | Custom CNN (ResNet18/EfficientNet-B0 backbone) fine-tuned on ELA-transformed images, binary classifier: tampered vs. authentic |
| Photo replacement detection | Face-region boundary artifact detection + noise inconsistency between photo region and background | Custom CNN trained on patches; compare noise statistics (PRNU-style) inside vs. outside photo bounding box |
| Text/font manipulation | Font consistency check + character spacing anomaly detection | Compare detected font/stroke features across same-field characters using a lightweight CNN or classical CV (contour analysis) |
| Stamp/seal forgery | Template matching + custom object detector | YOLOv8 fine-tuned to detect and localize stamps, then compare against a reference stamp embedding database (Siamese network) |
| Metadata forensics | EXIF/file metadata analysis | Python (Pillow/exifread) — detect editing software signatures, inconsistent timestamps, missing expected metadata |
| Fusion layer | Gradient Boosted Trees (XGBoost) or small MLP | Combines all detector confidence scores into one calibrated tamper probability + per-detector breakdown for explainability |

Dataset strategy: There is no public 'tampered passport' dataset for legal/security reasons, so you will need to generate your own. Take a small set of sample/dummy ID templates (create fictional dummy documents — never use real people's real documents), then programmatically create tampered versions: swap photo regions, edit text fields with GIMP/PIL scripting, paste altered stamps, recompress at different quality levels. This synthetic-forgery-generation pipeline is itself a strong technical contribution to show judges.

Explainability: For every flagged document, output a heatmap (ELA visualization or Grad-CAM overlay) showing WHERE the model detected anomalies. This single feature disproportionately impresses judges because it turns a black-box score into an investigable result — exactly what a border officer needs.

## 4.6 Face Verification Module

| Component | Choice | Notes |
| --- | --- | --- |
| Face detection | RetinaFace or MTCNN | Robust to document photo variations (small, low-res, ID-style) |
| Face embedding | ArcFace (InsightFace) — fine-tune final layers on ID-photo-style data if time permits | Industry-standard embedding approach; fine-tuning shows customization beyond pure API use |
| Matching | Cosine similarity between document photo embedding and live capture embedding | Threshold-tuned, with confidence score shown to officer |
| Liveness (stretch goal) | Simple blink/head-turn challenge or texture-based anti-spoofing (LBP) | Prevents photo-of-a-photo spoofing — good stretch feature for extra marks |
| Multiple identity detection | Face embedding clustering across historical scan records | Flags same face appearing under different names/document numbers — directly addresses 'multiple identities' pain point in the problem statement |

## 4.7 Risk Scoring & Fusion Engine

- Weighted scoring combining: OCR confidence, validation pass/fail count, tamper ensemble probability, face match score, blacklist hit

- Output: Low / Medium / High risk band + numeric score (0–100) + itemized reason list

- Configurable weights (JSON config) so SSB-style rule tuning is demonstrable live

## 4.8 Data, Storage & Infrastructure

| Layer | Choice | Notes |
| --- | --- | --- |
| Primary DB | PostgreSQL | Structured records: travelers, documents, scan history, officer actions |
| Object storage | MinIO (self-hosted S3-compatible) or local disk for demo | Document images, ELA heatmaps, evidence snapshots |
| ML model serving | TorchServe or plain FastAPI inference endpoints | Simplicity for demo; TorchServe if you want to show MLOps maturity |
| Containerization | Docker + Docker Compose | Each module as a service; easy for judges to see modular architecture |
| CI/CD (stretch) | GitHub Actions | Shows engineering maturity, not essential for MVP |

## 4.9 Cybersecurity & 'Blockchain' Theme Alignment

Since the theme is Blockchain & Cybersecurity, you should credibly address both without over-engineering a full blockchain network under hackathon time pressure:

Tamper-evident audit ledger: Implement a hash-chained log (each screening decision record includes a hash of the previous record + its own data — a lightweight private blockchain / Merkle-style structure). This is realistic to build in the timeframe and directly demonstrates the 'blockchain' angle for creating an investigable digital trail.

Cybersecurity practices: JWT auth, role-based access control, encrypted storage of document images at rest (AES-256), HTTPS/TLS, input sanitization against adversarial image uploads, rate limiting on the API gateway.

Stretch goal: If time allows, use Hyperledger Fabric or a simple Ethereum testnet smart contract to anchor document-hash + decision records — mention this as a 'Phase 2' roadmap item even if not fully built, to show awareness without risking a half-broken demo.

# 5. Full Feature List

## 5.1 Must-Have (MVP for Demo)

- Upload/scan passport, visa, national ID, driving license, permit

- OCR extraction of all specified fields per document type

- MRZ parsing + checksum validation for passports/visas

- Rule-based document validation (format, date logic, expiry check)

- Tampering detection ensemble with per-detector confidence breakdown

- ELA/heatmap visual explanation of tamper regions

- Face detection + face match (document photo vs. live capture)

- Unified risk score (0–100) with Low/Medium/High banding and reasons

- Officer dashboard: upload → results → decision → log

- Mock blacklist/expired-document database check

- Audit trail (hash-chained log) of every screening event

- Role-based login (Officer / Admin / Auditor)

## 5.2 High-Impact Add-Ons (if time permits)

- Multiple-identity detection via face embedding clustering across records

- Cross-document consistency check (passport vs visa vs prior records)

- Liveness detection (anti-spoofing) for the live capture step

- Analytics dashboard: fraud trends, flagged-document heatmap by checkpoint, volume stats

- Multi-language OCR support (Hindi/regional scripts on ID cards)

- Offline-first kiosk mode (local inference, sync when connected) — big plus for border-post realism

- Explainability report export (PDF) for investigation handoff

## 5.3 Stretch / 'Wow Factor' Features

- Blockchain-anchored record hashing (Hyperledger/testnet) — Phase 2 roadmap item

- Active learning loop: officer feedback (confirmed fraud/false positive) retrains tamper model

- Mobile app version for handheld checkpoint scanning

- Integration mock with national databases (simulate Interpol SLTD / national ID registry API)

# 6. Roadmap

A realistic SIH build typically runs across a ~6–8 week window from team formation to final demo (adjust to your actual SIH internal-hackathon or grand-finale deadline). Roadmap below assumes 6 weeks with a 5–6 person team split across ML/CV, backend, frontend, and data/docs.

## Week 1 — Foundation & Data

- Finalize architecture (this document) and assign module owners

- Set up repo structure, Docker Compose skeleton, CI basics

- Design DB schema (travelers, documents, scans, decisions, audit log)

- Build synthetic dummy-document generator (fake passport/visa/ID templates)

- Generate initial tampered-vs-authentic dataset (start with 200–500 samples, augment later)

## Week 2 — OCR + Validation Core

- Integrate PaddleOCR/Tesseract pipeline with preprocessing (deskew/denoise)

- Build MRZ parser + ICAO checksum validator

- Implement field-level extraction for passport and visa (highest priority document types)

- Build rule-based validation engine (v1: format + date logic)

- Start basic React frontend shell (upload flow, routing, auth stub)

## Week 3 — Tampering Detection v1

- Train ELA-based CNN classifier on synthetic dataset (photo-splicing/copy-move detector)

- Implement metadata/EXIF forensics module

- Build heatmap/Grad-CAM visualization for tamper regions

- Expand tampered dataset (add font-manipulation and stamp-forgery samples)

- Backend: expose OCR + validation as FastAPI services, wire to frontend

## Week 4 — Tampering Detection v2 + Face Verification

- Train/fine-tune stamp forgery detector (YOLOv8 + Siamese matching)

- Build fusion layer (XGBoost) combining all tamper detector scores

- Integrate RetinaFace/MTCNN detection + ArcFace embeddings for face match

- Implement risk scoring engine (weighted fusion of all modules)

- Frontend: results dashboard with score breakdown, heatmap overlay, reason list

## Week 5 — Integration, Security Layer, Polish

- End-to-end integration testing across all modules

- Implement hash-chained audit ledger + role-based access control

- Add mock blacklist/expired-document DB check

- UI/UX polish: officer dashboard, loading states, error handling

- Start building demo script and presentation deck

## Week 6 — Testing, Demo Prep, Submission

- Stress-test with edge cases: blurry images, rotated documents, partial tampering

- Record demo video (backup for live demo failure risk)

- Prepare PPT: problem, architecture diagram, tech stack, live demo, impact, roadmap for Phase 2 (blockchain anchoring, offline kiosk, national DB integration)

- Rehearse live demo end-to-end at least 3 times

- Final SIH submission (report, video, PPT, GitHub repo with README)

# 7. Build Brief for Antigravity (AI Coding Agent)

Use this section as the direct prompt/spec when working in Antigravity. It's structured so you can feed it module-by-module rather than all at once — this generally produces more reliable output from AI coding agents than one giant prompt.

## 7.1 Suggested Repo Structure

ai-document-screening/

- frontend/                 — React + TS + Tailwind app

- backend/gateway/          — FastAPI API gateway, auth, routing

- backend/services/ocr/     — OCR extraction microservice

- backend/services/validation/ — Rule engine + MRZ checksum service

- backend/services/tamper/  — Tampering detection ensemble service

- backend/services/face/    — Face detection & verification service

- backend/services/risk/    — Risk fusion engine

- ml/training/              — Training scripts, notebooks for each model

- ml/data/                  — Synthetic dataset generator + sample data

- infra/                    — Docker Compose, DB migrations

- docs/                     — This plan, architecture diagrams, API specs

## 7.2 Suggested Build Order (feed to Antigravity in this sequence)

- Scaffold repo structure + Docker Compose with empty service stubs and a Postgres container

- Build the synthetic dummy-document generator (fake passport/visa/ID images + programmatic tampering functions)

- Build OCR service: preprocessing → PaddleOCR/Tesseract → field extraction → MRZ parsing → checksum validation

- Build Validation service: rule engine consuming OCR output

- Build Tampering Detection service: start with ELA + CNN classifier, then layer in metadata forensics, then stamp/font detectors, then fusion model

- Build Face Verification service: detection + embedding + similarity matching

- Build Risk Fusion engine consuming outputs of steps 3–6

- Build API Gateway wiring all services together with auth

- Build React frontend: upload flow → results dashboard → officer decision → audit log view

- Add hash-chained audit ledger + RBAC

- Polish, edge-case testing, demo script

## 7.3 Key Constraints to State to Antigravity

- Custom-trained models for tampering detection are required — do not substitute with a third-party paid API for this module, since it is the core innovation being judged

- Pretrained backbones (ResNet/EfficientNet/YOLOv8/ArcFace) may be used and fine-tuned — full training from scratch is not necessary or realistic in the timeframe

- All sample 'identity documents' used for training/demo must be entirely fictional/synthetic — never use real people's real government ID data

- Every module should expose a clear, documented REST API (FastAPI auto-docs) so modules can be built/tested independently by different team members

- Every AI decision must return an explainability payload (confidence scores, flagged regions/fields), not just a final label

- Target offline-capable inference (no mandatory external API calls at inference time) to match the border-checkpoint connectivity constraint in the problem statement

# 8. Suggested Team Role Split (5–6 members)

| Role | Owns | Key Skills |
| --- | --- | --- |
| ML/CV Lead | Tampering detection ensemble, model training pipeline | PyTorch, OpenCV, CNN training |
| ML Engineer | OCR pipeline, MRZ parsing, face verification | PaddleOCR/Tesseract, InsightFace |
| Backend Engineer | FastAPI services, DB schema, API gateway, auth | Python, PostgreSQL, Docker |
| Frontend Engineer | React dashboard, upload flow, visualizations | React, TypeScript, Tailwind |
| Data/Infra Engineer | Synthetic dataset generation, Docker Compose, audit ledger | Python scripting, Docker, basic crypto/hashing |
| Docs/PM (can double up) | Architecture diagrams, PPT, demo script, SIH submission docs | Communication, presentation design |

# 9. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| No real tampered-document dataset available | Build synthetic forgery generator early (Week 1) — treat it as a core deliverable, not a shortcut |
| Custom CNN training underperforms with small dataset | Use transfer learning from pretrained backbones + heavy data augmentation; keep the ensemble multi-signal so no single weak model tanks the whole score |
| Live demo failure (camera/model loading issues) | Always have a recorded backup demo video; pre-load models before live demo; test on the actual presentation hardware beforehand |
| OCR accuracy drops on rotated/low-quality images | Strong preprocessing (deskew, contrast normalization) + fallback manual-correction UI in the dashboard |
| Scope creep across 4 modules + extras | Lock MVP scope (Section 5.1) by end of Week 1; treat 5.2/5.3 as stretch only after MVP is stable |